## Slide 1
Scrum Quick Reference
Sessions 3 & 4 · Keep this as your desk reference
THE THREE ROLES
Product Owner
Owns the WHAT
Manages & prioritises the Product Backlog
Defines acceptance criteria
Represents the customer & business
One person — not a committee
Scrum Master
Owns the HOW WE WORK
Coaches the team on Scrum
Facilitates all four ceremonies
Removes impediments
Serves the team — does not manage it
Development Team
Owns the BUILD
3–9 cross-functional professionals
Self-organising — no manager assigns work
Collectively accountable for the Increment
Decides how to meet the Sprint Goal
THE THREE ARTIFACTS
Product Backlog
Owned by PO
The single prioritised list of everything that could be built. Never finished — evolves as the product learns.
Sprint Backlog
Owned by Dev Team
Items selected for this Sprint plus the Sprint Goal and the plan to deliver them. Locked after Planning.
Increment
All three roles accountable
The sum of all completed Sprint Backlog items. Must meet the Definition of Done. Potentially releasable every Sprint.
THE FOUR CEREMONIES
Sprint Planning
WHEN
Start of Sprint
TIME BOX
Max 4 hrs (2-wk)
WHO
Whole team
OUTPUT
Sprint Goal + Sprint Backlog
Daily Scrum
WHEN
Every day
TIME BOX
15 min hard limit
WHO
Dev Team (SM optional)
OUTPUT
Updated plan toward Sprint Goal
Sprint Review
WHEN
End of Sprint
TIME BOX
Max 2 hrs (2-wk)
WHO
Team + stakeholders
OUTPUT
Feedback + updated Product Backlog
Retrospective
WHEN
After Review
TIME BOX
Max 90 min (2-wk)
WHO
Whole Scrum team
OUTPUT
1–3 concrete process improvements
Agile Fundamentals · Scrum Quick Reference · Shpend A. Mustafa — shpendium.com

## Slide 2
User Story Template & INVEST Criteria
Sessions 3 & 4 · Writing stories that work
THE FORMULA
As a [user type], I want to [action], so that [benefit].
GOOD STORY
"As a registered customer, I want to filter my order history by date range, so that I can quickly find a specific past order."
BAD STORY
"Make the website faster." ✗ No user ✗ No specific action ✗ "Faster" is untestable ✗ Cannot be estimated
DOD vs ACCEPTANCE CRITERIA
Definition of Done (DoD)
Applies to ALL stories. Set once by the whole team. 'Working, tested, accepted by PO, potentially releasable.' Never changes for a single story.
Acceptance Criteria (AC)
Unique per story. Written collaboratively by PO & team. Answers: 'How will we know this is correct?' Discovered during Backlog Refinement.
INVEST — THE QUALITY TEST
I
Independent
Can be built without depending on another story first.
N
Negotiable
Details are refined with the team as understanding grows.
V
Valuable
Delivers something meaningful to the user or business.
E
Estimable
Vague stories cannot be estimated — that's the signal to refine.
S
Small
Completable in one Sprint. If not, split it.
T
Testable
You can write acceptance criteria that prove it is done.
Agile Fundamentals · User Story Template & INVEST · Shpend A. Mustafa — shpendium.com

## Slide 3
The Two-Week Sprint
A complete cycle — day by day, ceremony by ceremony, artifact by artifact
Day 1
Day 2
Day 3
Day 4
Day 5
Day 6
Day 7
Day 8
Day 9
Day 10
Sprint Planning
DAY 1 · MAX 4 HOURS
PO + Dev Team · SM facilitates
Purpose
Select backlog items, agree on a Sprint Goal, create the Sprint Backlog.
Output
Sprint Goal + committed Sprint Backlog
Daily Scrum
EVERY DAY · 15 MINUTES
Dev Team · Same time, same place
Purpose
Coordinate work toward the Sprint Goal. Not a status report — a team coordination event.
Output
Updated plan; blockers surfaced
Sprint Review
DAY 10 · MAX 2 HOURS
Team + PO + stakeholders
Purpose
Demo the Increment. Gather feedback. Update the Product Backlog based on what was learned.
Output
Stakeholder feedback + updated backlog
Sprint Retrospective
DAY 10 (AFTER REVIEW) · MAX 90 MIN
Whole Scrum team
Purpose
Inspect how the team worked together. Identify 1–3 concrete improvements for the next Sprint.
Output
Actionable process improvements with owners
THE THREE FEEDBACK LOOPS
Daily Scrum
EVERY 24 HOURS
Team course-corrects toward Sprint Goal daily
Sprint Review
EVERY 1–4 WEEKS
Product course-corrects toward customer value
Sprint Retrospective
EVERY SPRINT
Process course-corrects toward team effectiveness
Agile Fundamentals · Sprint Cycle Wall Poster · Shpend A. Mustafa — shpendium.com

## Slide 4
Scrum vs. Kanban — Which fits your team?
Both implement Agile values — the difference is in structure
Dimension | Scrum | Kanban
Iteration | Fixed-length Sprints (1–4 weeks) | Continuous flow — no fixed cadence
Work scope | Resets each Sprint — new Sprint Backlog | Backlog is always visible in full
Roles | Three prescribed roles (PO, SM, Dev Team) | No prescribed roles
Planning | Sprint Planning at the start of each Sprint | Pull items when capacity allows
Commitment | Team commits to a Sprint Goal | No fixed commitment per period
Progress measure | Velocity (story points per Sprint) | Cycle time and throughput
Change mid-cycle | Scope locked after Sprint Goal is set | Can add or reprioritise any time
Best for | Product development with evolving requirements; teams that benefit from structured cadence | Ongoing operations, support, or bug-fix work; unpredictable workloads
USE SCRUM WHEN…
USE KANBAN WHEN…
You are building a product whose requirements will evolve · The team benefits from a regular review and improvement rhythm · You want structured checkpoints where you learn and adjust
Work arrives continuously and unpredictably (support tickets, bug fixes) · There is no natural 'sprint' of features to batch · The primary need is to limit concurrent work and keep flow visible
Agile Fundamentals · Scrum vs. Kanban · Shpend A. Mustafa — shpendium.com

## Slide 5
Sprint Planning Worksheet
Use this before and during every Sprint Planning session
1 BEFORE PLANNING — PO PREPARATION
1. Top backlog items are well-refined — acceptance criteria written, stories sized
2. Sprint Goal candidate prepared — one sentence describing the value this Sprint delivers
3. Dependencies and risks identified — anything that could block the team flagged
4. Velocity from last 3 Sprints reviewed — team knows realistic capacity
2 THE SPRINT GOAL
Write the Sprint Goal here:
3 COMMITTED STORIES
# | Story (As a… I want to…) | Points | Acceptance criteria written?
1 |  |  | ☐ Yes ☐ No
2 |  |  | ☐ Yes ☐ No
3 |  |  | ☐ Yes ☐ No
4 |  |  | ☐ Yes ☐ No
5 |  |  | ☐ Yes ☐ No
 | TOTAL POINTS COMMITTED |  | Velocity reference:
4 KEY QUESTIONS TO ANSWER IN PLANNING
Does every team member understand what 'done' looks like for the top stories?
Is the Sprint Goal genuinely achievable — does it serve the customer, not just the plan?
Have we discussed acceptance criteria for each committed story with the PO?
Are there any stories the team does not know how to build yet?
Do we have enough capacity? Have we accounted for holidays, meetings, support load?
Is there any external dependency (another team, API, approval) that could block us?
5 RISKS & BLOCKERS TO FLAG
Risk:
Owner:
Risk:
Owner:
Risk:
Owner:
Risk:
Owner:
Reminder: If Planning runs over 4 hours, it usually means the backlog wasn't ready — not that the team is slow. Stop, run an emergency Refinement, and reschedule.
Agile Fundamentals · Sprint Planning Worksheet · Shpend A. Mustafa — shpendium.com

## Slide 6
Sprint Retrospective Format Guide
Three formats — choose by what the team needs most right now
Start / Stop / Continue
45–60 min
Best for: New teams or teams that haven't reflected recently
THE QUESTIONS
Start
What should we start doing that we haven't tried yet?
Stop
What should we stop doing because it's not helping or is causing harm?
Continue
What is working well and should carry forward?
FACILITATOR TIP
Fast to run. Produces concrete, actionable suggestions rather than vague feelings. Good for Sprint 1–4 teams.
4Ls
60–75 min
Best for: Teams that want to go deeper after a significant event
THE QUESTIONS
Liked
What did you enjoy or appreciate about this Sprint?
Learned
What new knowledge or insight did you gain?
Lacked
What was missing that would have helped the team?
Longed for
What do you wish had been different or available?
FACILITATOR TIP
More reflective than Start/Stop/Continue. Useful after a release, a difficult Sprint, or a team change.
Mad / Sad / Glad
60–90 min
Best for: Teams with high tension or unspoken emotional load
THE QUESTIONS
Mad
What frustrated you or made you angry this Sprint?
Sad
What disappointed you or didn't meet expectations?
Glad
What energised you or made you proud?
→ Then:
Move from feelings to root causes and actions
FACILITATOR TIP
Use when the team is avoiding real issues. Surfaces emotional context before jumping to solutions. Requires psychological safety.
THE RULE FOR ALL FORMATS: Maximum 3 action items per Sprint · Every action has a named owner · Review previous actions at the start of the next Retro
Agile Fundamentals · Retrospective Format Guide · Shpend A. Mustafa — shpendium.com

## Slide 7
Curated Resources — Sessions 3 & 4
What to read and watch to go deeper on Scrum
READING
The Scrum Guide
Ken Schwaber & Jeff Sutherland
The official 13-page definition of Scrum. Now that you've had two sessions on the framework, read the original source. It's short — everything above the line is in it.
Free · 13 pages · Essential
Scrum: The Art of Doing Twice the Work in Half the Time
Jeff Sutherland
Scrum's co-creator explains why he built the framework using stories from teams that adopted it. Chapters on impediment removal and team dysfunction are directly relevant to Session 4.
Book · 240 pages
The Nexus Guide
Scrum.org
The 10-page companion guide for scaling Scrum across multiple teams. Read it after Session 4 to see exactly what 'minimal scaling' looks like in practice.
Free · 10 pages · After Session 4
WATCHING
▶
What is Scrum?
Scrum Alliance — YouTube · 8 min
Clear, visual overview of the framework from the people who certify Scrum practitioners. Good first watch.
▶
How to Run a Sprint Retrospective
Agile Coaching — YouTube · 12 min
A facilitator runs a live retrospective. Seeing the format in action is more useful than any written description.
▶
User Story Mapping Explained
Agile Stationery — YouTube · 15 min
Preview for Session 5 — how story maps are built collaboratively. Watch this before Session 5 to arrive with context.
▶
Scrum vs Kanban — What's the Difference?
Atlassian — YouTube · 6 min
Crisp visual comparison from a tool vendor. Biased slightly toward their tools, but the conceptual comparison is sound.
▶
The Daily Scrum — What It Should Look Like
Mountain Goat Software — YouTube · 10 min
Mike Cohn demonstrates the difference between a good standup and a status-report meeting. Directly relevant to Session 4.
Agile Fundamentals · Curated Resources · Shpend A. Mustafa — shpendium.com